PathScribe AI CoPilot

Test Plans

QA & Pathologist Acceptance Testing  ·  April 2026

# Test Plan 1: AI CoPilot Core (Developer QA)

These tests verify the AI suggestion pipeline from field extraction through to finalization. Run after any change to RightSynopticPanel, mockCaseService, or aiProviderService.

## TP-1.1 AI Field Suggestion Loading

| # | Step | Expected | Pass/Fail |
| --- | --- | --- | --- |
| 1 | Open Case S26-4401 (Thompson, Grace) — left breast mastectomy | 19 AI badges visible across Specimen, Tumor, Margins, Regional Lymph Nodes sections |  |
| 2 | Verify procedure field shows "Total mastectomy" pre-filled with green badge | Dropdown shows correct value, confidence ≥85%, source text shows "left breast mastectomy" |  |
| 3 | Verify lvi field shows "Not identified" with amber badge | Field pre-filled, confidence 82%, badge color amber |  |
| 4 | Check fields with no AI suggestion show ◌ AI: not found indicator | Fields like tumor_extent, dcis, microcalcifications show dashed gray badge |  |
| 5 | Set confidence threshold to 90% in Configuration → AI Behavior | Fields below 90% change from badge to ◌ AI: not found |  |
| 6 | Reset threshold to 75% | Badges restore for fields ≥75% confidence |  |

## TP-1.2 Report Highlight

| # | Step | Expected | Pass/Fail |
| --- | --- | --- | --- |
| 1 | Click "Tumor Site" label in synoptic panel | Left panel scrolls to gross description, "upper outer quadrant, 3.0 cm from the nipple" is highlighted in amber |  |
| 2 | Click "Lymphovascular Invasion" label | Left panel scrolls to microscopic description, "Lymphovascular invasion is not identified" is highlighted |  |
| 3 | Click a field with no AI suggestion | Nothing happens (no source to highlight) |  |

## TP-1.3 Confirm / Override

| # | Step | Expected | Pass/Fail |
| --- | --- | --- | --- |
| 1 | Click Confirm on procedure field | Badge changes to ✓ Confirmed (green), Confirm button removed, Undo shown |  |
| 2 | Change histologic_type dropdown to a different value | Badge changes to ✎ Overridden (amber) |  |
| 3 | Change it back to the AI-suggested value | Badge reverts to unverified confidence state |  |
| 4 | Fill a field with no AI suggestion | "✎ Manual — AI missed" purple badge appears |  |

# Test Plan 2: Jump Navigation

| # | Step | Expected | Pass/Fail |
| --- | --- | --- | --- |
| 1 | Open Case S26-4401, click → Next Unanswered | Scrolls to first blank field, amber pulse animation, input focused |  |
| 2 | Click → Next Required | Scrolls to first required blank field specifically, amber pulse, focused |  |
| 3 | Press Alt+U | Same as Next Unanswered button |  |
| 4 | Press Alt+R | Same as Next Required button |  |
| 5 | Say "next unanswered" (voice active) | Same navigation behaviour as button click |  |
| 6 | Say "next required field" | Same as Next Required |  |
| 7 | Fill all fields, click → Next Required | Button shows ✓ and no navigation occurs |  |
| 8 | Verify amber pulse disappears after 2 seconds | Field styling returns to normal after 2s |  |

# Test Plan 3: Finalization Flow

## TP-3.1 Required Field Validation

| # | Step | Expected | Pass/Fail |
| --- | --- | --- | --- |
| 1 | Open a draft case, leave required fields blank, click Finalize | Missing Required Fields warning opens listing every blank required field with section name |  |
| 2 | Count fields listed matches actual blank required fields | Counts match |  |
| 3 | Click Return and Fix | Warning closes, pathologist returns to synoptic panel |  |
| 4 | Fill all required fields, click Finalize | Missing fields warning does NOT appear |  |
| 5 | Mark a synoptic as Deferred, click Finalize | Deferred synoptic bypasses required field check, confirmation dialog shows deferred synoptic name |  |

## TP-3.2 AI Review Triage Modal

| # | Step | Expected | Pass/Fail |
| --- | --- | --- | --- |
| 1 | Fill all required fields (some with low-confidence AI suggestions unconfirmed), click Finalize | AI Review triage modal opens showing fields in ascending confidence order |  |
| 2 | Press Space | First field confirmed, advances to next |  |
| 3 | Press O | Current field marked overridden (disputed), advances |  |
| 4 | Press S | Current field skipped, advances |  |
| 5 | Complete all fields | Triage closes, Finalize modal opens |  |
| 6 | Press Esc during triage | Modal closes, returns to report without finalizing |  |
| 7 | Verify progress dots track state correctly | Green = confirmed/overridden, amber = skipped, blue = current |  |

# Test Plan 4: Code Suggestions

| # | Step | Expected | Pass/Fail |
| --- | --- | --- | --- |
| 1 | Open Case S26-4401, click # Codes | AI suggestions load automatically within ~3 seconds |  |
| 2 | Verify ICD-10 code C50.412 appears | Code shown with ICD10 system badge and amber specimen hint |  |
| 3 | Verify CPT 88307 appears with RVU value | CPT code shown, 4.44 RVU displayed |  |
| 4 | Verify SNOMED morphology code appears | At least one SNOMED code in suggestion list |  |
| 5 | Click + Apply on one code | Code moves to left panel Applied Codes |  |
| 6 | Verify duplicate codes are not shown | Same code does not appear twice in suggestions |  |
| 7 | Click ↻ Re-run AI Suggestions | Suggestions refresh |  |
| 8 | Click collapse chevron on AI panel header | Suggestion list collapses, count shows in header |  |
| 9 | Search SNOMED CT manually | Search works independently of AI suggestions |  |

# Test Plan 5: Pool Workflow

| # | Step | Expected | Pass/Fail |
| --- | --- | --- | --- |
| 1 | From worklist, click purple Pool Cases tile | Worklist filters to show only 3 pool cases (2 GI, 1 Derm STAT) |  |
| 2 | Click Case S26-4415 (Hawkins) | PoolAcceptModal opens with case details |  |
| 3 | Verify "Case available" green indicator shows | Claim succeeded, modal shows green status |  |
| 4 | Click Accept Case | Modal closes, navigates to case report, case removed from pool list |  |
| 5 | Return to worklist Pool tile | S26-4415 no longer appears in pool list |  |
| 6 | Click S26-4416 (Okafor), click Pass | Modal closes, returns to pool list, case still present |  |
| 7 | Verify STAT case S26-4417 shows red STAT badge in accept modal | STAT priority badge visible on Delgado case |  |

# Test Plan 6: Delegation

| # | Step | Expected | Pass/Fail |
| --- | --- | --- | --- |
| 1 | Open any in-progress case, click Delegate | DelegateModal opens on Step 1 — delegation type selection |  |
| 2 | Select Second Opinion, click Next | Step 2 opens showing Individual tab, Second Opinion badge in header |  |
| 3 | Select Dr. Elena Rodriguez, note field appears | Note input visible (required for Second Opinion) |  |
| 4 | Enter a note, click Confirm Delegation | Modal closes, delegation recorded |  |
| 5 | Click Delegate again, select Assign Synoptic | Synoptic picker appears below type list showing available reports |  |
| 6 | Select a synoptic, click Next, select recipient | Confirm button enabled |  |
| 7 | Confirm — verify ownership badge appears in synoptic header | Cyan "👤 Assigned to Dr. X" badge visible |  |
| 8 | Select Move to Pool, select GI Pool | Case status changes to pool |  |

# Test Plan 7: Deferred Synoptics & Amendment

| # | Step | Expected | Pass/Fail |
| --- | --- | --- | --- |
| 1 | Open a draft case, click ⏳ Mark Deferred in synoptic header | Button shows ⏳ Deferred (amber), status stored |  |
| 2 | Click Finalize with deferred synoptic | Required field check skipped for deferred synoptic, confirmation dialog shows synoptic name |  |
| 3 | Confirm sign-out, verify case status changes to finalized | Case finalized despite deferred synoptic |  |
| 4 | Re-open finalized case, complete deferred synoptic fields | Fields editable |  |
| 5 | Click Finalize on the deferred synoptic | Amendment modal auto-opens with cyan deferred context banner |  |
| 6 | Verify mode is locked to Amendment | Mode switch buttons hidden, locked to amendment |  |
| 7 | Verify textarea is pre-filled with context text | Pre-fill mentions deferred synoptic name and completed fields |  |
| 8 | Edit the text and click Submit Amendment | Amendment submitted, case updated |  |
| 9 | Click Cancel on amendment modal | Amendment NOT submitted, pathologist returns to case |  |

# Test Plan 8: Messages Panel Accessibility

| # | Step | Expected | Pass/Fail |
| --- | --- | --- | --- |
| 1 | Open a case report page, click messages icon in navbar | Messages drawer opens on top of the case report page |  |
| 2 | Verify messages drawer is not obscured by any modal | Drawer fully visible at z-index 20000 |  |
| 3 | Open the Finalize modal, then click messages icon | Messages drawer appears on top of finalize modal |  |
| 4 | Click backdrop to close messages, finalize modal still showing | Finalize modal still open and accessible |  |

# Test Plan 9: Pathologist Acceptance (UAT)

These tests are designed to be run by a pathologist, not a developer. They focus on clinical workflow and usability.

👥 Print this section or provide on a tablet. Provide the pathologist with the test user credentials. Do not guide them — observe and note any confusion or hesitation.

## Scenario A: Typical Breast Case

- Log in and find Thompson, Grace (S26-4401) in the worklist

- Open the case and review the clinical history

- Review the synoptic panel — do the AI suggestions make sense for this case?

- Confirm at least 3 fields you agree with

- Override one field you would change

- Click a field label — does the report highlight correctly?

- Click → Next Unanswered — does it take you to the right place clearly?

- Open # Codes — do the suggested codes look appropriate?

- Apply at least one code and save

- Rate the overall AI accuracy: 1 (poor) to 5 (excellent): ___

Observer notes:

## Scenario B: Delegation

- Open any in-progress case

- Click Delegate and explore the options — are the delegation types clear?

- Delegate to Dr. Elena Rodriguez for Second Opinion

- Rate clarity of delegation workflow: 1–5: ___

Observer notes:

## Scenario C: Pool Cases

- Click the Pool Cases tile on the worklist

- Select a pool case and decide whether to Accept or Pass

- If Accept: proceed through the case report page

- Rate the accept/pass flow: 1–5: ___

Observer notes:

## Overall Feedback

What was most helpful about the AI CoPilot feature?

What was most confusing or frustrating?

What single change would most improve your workflow?