PathScribe AI

Product Roadmap & Feature Status

Phase gates, feature status, regulatory holds, and prewired architecture

PRODUCT & ENGINEERING  •  v0.3  •  March 2026

# 1. Roadmap Philosophy

PathScribe ships one codebase with a deployment mode flag. Phase 1 is Co-Pilot only. Phase 2 is gated on legal/compliance review. Features are not estimated, resourced, or committed until their prerequisites are met.

| Symbol | Status | Meaning |
| --- | --- | --- |
| 🟢 Build Now | Active development | In current or next sprint. Fully committed. |
| 🔵 Spec Complete | Design done, not yet built | Spec and ERD exist. Build when prioritised. |
| 🟣 Prewired | Architecture reserved only | DB stubs, route stubs, feature flags. No logic. No UI beyond placeholder. |
| ⏸ Deferred | Not being built | No stubs required. Will be scoped when prioritised. |
| 🔒 Regulatory Hold | Do not build | Requires legal/compliance review and sign-off first. |

Hard rule No Phase 2 feature may be estimated, resourced, or committed until the regulatory burden review is complete (see Section 3). Architecture is reserved — the commitment is not yet made.

# 2. Phase 1 — Co-Pilot MVP

PathScribe sits alongside an existing LIS. The LIS owns case creation, sign-out, and CLIA enforcement. PathScribe owns synoptic generation and AI assistance.

## 2.1 Core — Active Development

| Status | Feature | Mode | Notes |
| --- | --- | --- | --- |
| 🟢 | Synoptic Library — Data Model | Both | ERD complete. Build now. |
| 🟢 | AI Phase 1 — Gross-driven synoptic generation | Both | Protocol selection + field pre-population from gross text |
| 🟢 | AI Phase 2 — Microscopic-driven update | Both | Re-evaluate protocol, update fields from micro text |
| 🟢 | AI Confidence Scoring — 6-factor methodology | Both | Per-field and per-version. Stored in AIConfidenceSnapshot. |
| 🟢 | Synoptic versioning — immutable audit trail | Both | All versions retained. 7-year minimum. Audit log append-only. |
| 🟢 | Case Search | Both | Implemented — smart identifier, 6 browse modals, saved searches |
| 🟢 | Case Worklist | Both | Active case management and assignment |
| 🟢 | Configuration Module | Both | Staff, Protocols, System settings — fully implemented |
| 🟢 | LIS Integration — HL7/FHIR inbound | Co-Pilot | Receive gross/micro/diagnosis events from LIS. 5-min sync. |
| 🟢 | LIS Integration — Synoptic outbound | Co-Pilot | Return synoptic to LIS via HL7 ORU^R01 or FHIR DiagnosticReport. |
| 🟢 | usePermission hook | Both | Role + deployment_mode + module gating. Next sprint. |

## 2.2 QC Module — Co-Pilot Scope

| Status | Feature | Notes |
| --- | --- | --- |
| 🔵 | QC Dashboard — Overview | KPI cards: synoptic completeness, AI accuracy, flagged cases. Spec complete. |
| 🔵 | Synoptic completeness by pathologist | Per-pathologist table. Both modes — data source differs (LIS vs PathScribe). |
| 🔵 | AI confidence / accuracy metrics | Model performance tracking. Feeds retraining pipeline. |
| 🔵 | Flagged cases — read-only surface | Co-Pilot: flags received from LIS, read-only, deep-link out. |
| 🔵 | CAP/RCPath protocol compliance | Synoptic-level compliance only — not broader CLIA. |
| 🔵 | TAT — personal view (Contribution Dashboard) | Pathologist's own TAT metrics. Data from LIS in Co-Pilot. |
| 🔵 | TAT — department view (QC Module) | Aggregate TAT across the lab. |
| 🔵 | Scheduled compliance reports — export | PDF/CSV export of synoptic QC data. |

## 2.3 Prewired in Phase 1 — Architecture Reserved, No Implementation

These items are invisible to production customers. They exist so Phase 2 slots in without refactoring the core.

| Status | Feature | Target Phase | Prewiring in place |
| --- | --- | --- | --- |
| 🟣 | Standalone LIS — Case & Specimen Management | Phase 2a | DB tables exist. UI route registered, renders placeholder. Flag: standalone_lis. |
| 🟣 | Standalone LIS — Gross / Micro editor | Phase 2a | Route stub. No editor built. |
| 🟣 | Standalone LIS — Report Assembly & Sign-out | Phase 2a | SynopticReport.status model supports it. No sign-out UI. |
| 🟣 | Standalone LIS — Peer review with sign-out blocking | Phase 2a | SynopticApproval table exists. No blocking logic. |
| 🟣 | Consult Request workflow | Phase 2a | ConsultRequest table stub in data model. No UI. |
| 🟣 | Cytology QC — all workflows | Phase 2b | CytologyCase, CytotechWorkloadLog tables exist as stubs. Tab behind flag — admin-visible placeholder only. |
| 🟣 | Amendment workflow (as system of record) | Phase 2a | Version model supports amendments. Sign-out blocking not built. |
| 🟣 | PathScribe-native user management | Phase 2a | User table supports it. No admin UI. Co-Pilot uses SSO. |

# 3. Regulatory Hold — Do Not Build

Read carefully Shipping Standalone LIS features without completing regulatory review creates legal liability for PathScribe Inc. and potentially for the labs using the product. These are not bureaucratic gates — they are genuine risk management requirements.

| Status | Feature | Regulation | Required before build |
| --- | --- | --- | --- |
| 🔒 | CLIA cytology workload enforcement (hard block) | CLIA §493.1274(d)(2) | Legal/compliance review of liability when PathScribe enforces a hard block on clinical staff |
| 🔒 | 5-year lookback (blocking sign-out) | CLIA §493.1274(c)(2) | Requires PathScribe to be system of record for cytology. Standalone LIS mode only. |
| 🔒 | State lab licensure compliance (NY CLEP, etc.) | State regulations | Legal review per target state before selling Standalone LIS |
| 🔒 | 21 CFR Part 11 electronic signatures | FDA regulation | Applies if PathScribe sign-out constitutes an electronic signature on a clinical report |
| 🔒 | Full CLIA cytology QC enforcement | CLIA §493.1274 | Entire cytology CLIA compliance surface. Standalone LIS Phase 2b only. |

# 4. Phase 2 Prerequisites — Legal & Compliance Review

No Phase 2 feature may enter development until all of the following reviews are complete and documented:

- Regulatory burden matrix reviewed by healthcare regulatory counsel.

- CLIA sign-out liability assessment — does PathScribe as LIS create liability for the company or the lab?

- State-by-state lab licensure review for target launch states (prioritise NY, CA, TX, FL).

- 21 CFR Part 11 assessment for electronic signature on reports.

- HIPAA risk assessment for PathScribe as primary clinical system (vs. tool/add-on).

- CAP accreditation checklist gap analysis — what does PathScribe need to satisfy as a LIS?

# 5. Phase 2 — Standalone LIS

Phase 2 is gated on prerequisites in Section 4. It is split into two sub-phases.

## 5.1 Phase 2a — Standalone Light

Case management, reporting, and sign-out. Targets independent pathology groups and smaller hospital labs.

| Feature | Dependency / Gate |
| --- | --- |
| Case & Specimen Management UI | Prewiring complete in Phase 1 |
| Gross & Microscopic description editor | Prewiring complete in Phase 1 |
| Report assembly & PDF generation | Prewiring complete in Phase 1 |
| Role-based sign-out (Resident → Attending) | usePermission hook + SynopticApproval table |
| Consult request & response workflow | ConsultRequest table stub + sign-out integration |
| Amendment workflow as system of record | Version model supports it already |
| Peer review with sign-out blocking | SynopticApproval table + legal clearance |
| Full TAT tracking (PathScribe-owned) | Case management must ship first |
| PathScribe-native authentication | SSO remains option alongside native |
| Full CLIA/CAP compliance reporting (surgical path) | Case management + sign-out complete |

## 5.2 Phase 2b — Cytology QC & Full CLIA

Full cytology workflow and CLIA enforcement. Gated on Phase 2a stability and legal clearance.

| Feature | Dependency / Gate |
| --- | --- |
| Cytology case management | Phase 2a complete |
| Prospective 10% rescreening queue + sign-out block | Legal clearance: CLIA §493.1274(c)(1) |
| 5-year lookback on HSIL/malignancy | Legal clearance: CLIA §493.1274(c)(2) |
| Cytohistologic correlation worklist | Phase 2a + cytology case management |
| CLIA workload tracker + daily limit enforcement | Legal clearance: §493.1274(d)(2) hard block liability |
| UK RCPath checker queue + EQA tracking | RCPath partnership / EQA API |
| Full CLIA cytology compliance reporting | All above complete |

# 6. Outstanding Engineering Items

These are known pending tasks from recent development sessions, not yet on the formal roadmap.

| Item | Context | Priority |
| --- | --- | --- |
| Wire PathScribeEditor font toolbar to useSystemConfig().approvedFonts | SystemConfig.approvedFonts added. Editor still uses hardcoded prop. | Medium |
| TemplateRenderer — load by templateId from URL param | Currently always loads mockDcisTemplate regardless of URL | Medium |
| Addendum workflow modal | Button exists on SynopticReportPage. Modal not implemented. Reuse "Add Synoptic Report" modal, flag as addendum type. | Medium |
| Amendment workflow — unlock/watermark/re-sign flow | Button exists. Workflow not implemented. | Low — Phase 2a |
| @types/ContributionDashboard.ts — verify file exists | Import in ContributionDashboardPage.tsx. Verify at src/types/ContributionDashboard.ts. | Low |
| LIS status push notifications | When addendum/amendment signed, currently toast only. Needs actual HTTP call to lisEndpoint. | Low — Phase 1b |
| Shortcut Actions Registry (shortcutActions.ts) | Deferred until features stabilise. Each entry: id, label, group, description, defaultShortcut, featureFlag. | Low — ongoing |