PathScribe AI

Revised Product Roadmap

Incorporating Deployment Mode Decision & Architecture Reservation Strategy  •  v0.2 Draft

| Version | v0.2 — Revised post product-mode definition decision |
| --- | --- |
| Key Change | Standalone LIS and Cytology QC workflows marked Prewired — Implementation Deferred |
| Phase 1 Scope | Co-Pilot mode only. All Standalone LIS features behind flag, stubs only. |
| Regulatory Decision | Standalone LIS regulatory burden acknowledged. Full implementation deferred pending legal/compliance review. |
| Cytology QC | Spec complete. Architecture reserved. Implementation deferred until Standalone LIS Phase 2b. |

# Roadmap Status Legend

| Symbol | Status | Meaning |
| --- | --- | --- |
| 🟢 | Build Now | Active development. In current or next sprint. |
| 🔵 | Spec Complete | Design and spec done. Ready to build when prioritised. |
| 🟣 | Prewired | Stubs, flags, and data model slots exist. UI placeholder only. No implementation. |
| ⏸ | Deferred | Spec may or may not exist. Not being built. No stubs required yet. |
| 🔒 | Regulatory Hold | Requires legal/compliance review before spec or build begins. |

# Phase 1 — Co-Pilot MVP

Everything in Phase 1 is scoped to Co-Pilot mode. PathScribe sits alongside an existing LIS. No case ownership, no sign-out, no CLIA enforcement. The core value proposition is AI-assisted synoptic generation, completeness tracking, and protocol compliance.

## 1.1 Core — Active Development

|  | Feature | Mode | Notes |
| --- | --- | --- | --- |
| 🟢 | Synoptic Library — Data Model | Both | ERD and schema complete. Build now. |
| 🟢 | Template Library — CAP Mock Templates (synthetic) | Both | 3–5 cancer types. No CAP license required for Phase 1. |
| 🟢 | AI Phase 1 — Gross-driven synoptic generation | Both | Protocol selection + field pre-population from gross text. |
| 🟢 | AI Phase 2 — Microscopic-driven update | Both | Re-evaluate protocol, update fields from micro text. |
| 🟢 | Confidence scoring — 6-factor methodology | Both | Per-field and per-version. Stored in AIConfidenceSnapshot. |
| 🟢 | Synoptic versioning — immutable audit trail | Both | All versions retained. 7-year minimum. Audit log append-only. |
| 🟢 | LIS Integration Layer — HL7 / FHIR inbound | Co-Pilot | Receive gross, micro, diagnosis events from LIS. 5-min sync. |
| 🟢 | LIS Integration Layer — Synoptic outbound | Co-Pilot | Return completed synoptic to LIS via HL7 ORU^R01 or FHIR. |
| 🟢 | usePermission hook | Both | Role + deployment_mode constraints. Next sprint. |

## 1.2 QC Module — Co-Pilot Scope

|  | Feature | Mode | Notes |
| --- | --- | --- | --- |
| 🔵 | QC Dashboard — Overview | Both | KPI cards, synoptic completeness, AI metrics. Spec complete. |
| 🔵 | Synoptic completeness by pathologist | Both | Per-pathologist completeness table. Both modes — data source differs. |
| 🔵 | AI confidence / accuracy metrics | Both | Model performance tracking. Feeds retraining pipeline. |
| 🔵 | Flagged cases — read-only surface | Both | Co-Pilot: flags received from LIS, read-only, deep-link out. Spec complete. |
| 🔵 | CAP/RCPath protocol compliance (synoptic) | Both | Synoptic-level compliance only. Not broader CLIA. Spec complete. |
| 🔵 | TAT — personal view (Contribution Dashboard) | Both | Pathologist's own TAT. Data from LIS in Co-Pilot. |
| 🔵 | TAT — department view (QC Module) | Both | Aggregate TAT. LIS-sourced in Co-Pilot, PathScribe-owned in Standalone. |
| 🔵 | Scheduled compliance reports — export | Both | PDF/CSV export of synoptic QC data. Spec complete. |

## 1.3 Prewired in Phase 1 — No Implementation

These items have reserved architecture (data model slots, feature flags, routing stubs) but zero application logic built. They are invisible to production customers. They exist so Phase 2 slots in without rework.

|  | Feature | Target Phase | Prewiring Commitment |
| --- | --- | --- | --- |
| 🟣 | Standalone LIS — Case & Specimen Management | Phase 2a | DB tables exist. UI route registered, renders placeholder. Flag: standalone_lis. |
| 🟣 | Standalone LIS — Gross / Micro editor | Phase 2a | Route stub. No editor built. |
| 🟣 | Standalone LIS — Report Assembly & Sign-out | Phase 2a | SynopticReport.status model supports it. No sign-out UI. |
| 🟣 | Standalone LIS — Peer review with sign-out blocking | Phase 2a | SynopticApproval table exists. No blocking logic wired. |
| 🟣 | Consult Request workflow | Phase 2a | ConsultRequest table stub in data model. No UI. |
| 🟣 | Cytology QC — all workflows | Phase 2b | CytologyCase, CytotechWorkloadLog etc. tables exist as stubs. Cytology QC tab behind flag — admin-visible placeholder only. |
| 🟣 | Amendment workflow (as system of record) | Phase 2a | Version model supports amendments. Sign-out blocking not built. |
| 🟣 | User management (PathScribe as auth source) | Phase 2a | User table supports it. No admin UI. Co-Pilot uses SSO. |

## 1.4 Regulatory Hold — Do Not Build

|  | Feature | Blocker | Required Before Build |
| --- | --- | --- | --- |
| 🔒 | CLIA cytology workload enforcement (hard block) | CLIA §493.1274(d)(2) | Legal/compliance review of liability when PathScribe enforces a hard block on clinical staff |
| 🔒 | 5-year lookback (blocking sign-out) | CLIA §493.1274(c)(2) | Requires PathScribe to be system of record for cytology diagnosis. Standalone LIS mode only. |
| 🔒 | State lab licensure compliance (NY CLEP etc.) | State regulations | Legal review per state before selling Standalone LIS in that state |
| 🔒 | 21 CFR Part 11 electronic signatures | FDA regulation | Applies if PathScribe sign-out constitutes an electronic signature on a clinical report |
| 🔒 | Full CLIA cytology QC enforcement | CLIA §493.1274 | Entire cytology CLIA compliance surface. Standalone LIS Phase 2b only. |

# Phase 2 — Standalone LIS

Phase 2 is gated on two prerequisites: (1) legal/compliance review of the Standalone LIS regulatory burden matrix, and (2) a formal product decision to invest in full LIS certification. It is split into two sub-phases to allow incremental delivery.

📌 Note:  No Phase 2 features should be estimated, resourced, or committed until the regulatory burden review is complete. The architecture is reserved — the commitment is not yet made.

## Phase 2a — Standalone Light

Case management, reporting, and sign-out. Targets labs that want more than a synoptic bolt-on but accept some manual compliance processes outside PathScribe. Suitable for independent pathology groups and smaller hospital labs.

| Feature | Dependency / Gate |
| --- | --- |
| Case & Specimen Management UI | Prewiring complete in Phase 1 |
| Gross & Microscopic description editor | Prewiring complete in Phase 1 |
| Report assembly & PDF generation | Prewiring complete in Phase 1 |
| Role-based sign-out workflow (Resident → Attending) | usePermission hook + SynopticApproval table |
| Consult request & response workflow | ConsultRequest table stub + sign-out integration |
| Amendment workflow as system of record | Version model already supports it |
| Peer review with sign-out blocking | SynopticApproval table + legal clearance |
| Full TAT tracking (PathScribe-owned) | Case management must ship first |
| User management & PathScribe-native auth | SSO remains option alongside |
| Full CLIA/CAP compliance reporting (surgical path) | Case management + sign-out |

## Phase 2b — Cytology QC & Full CLIA

Full cytology workflow and CLIA enforcement. Gated on legal/compliance review of cytology-specific regulations. Requires Standalone LIS Phase 2a to be stable.

| Feature | Dependency / Gate |
| --- | --- |
| Cytology case management | Phase 2a complete |
| Prospective 10% rescreening queue + sign-out block | Legal clearance: CLIA §493.1274(c)(1) |
| 5-year lookback on HSIL/malignancy | Legal clearance: CLIA §493.1274(c)(2) |
| Cytohistologic correlation worklist | Phase 2a + cytology case management |
| CLIA workload tracker + daily limit enforcement | Legal clearance: §493.1274(d)(2) hard block liability |
| UK RCPath checker queue + EQA tracking | RCPath partnership / EQA API |
| Annual PT compliance tracking | Cytology case management |
| Full CLIA cytology compliance reporting | All above complete |

## Phase 2 Prerequisites — Legal & Compliance Review

Before any Phase 2 feature enters development, the following reviews must be completed and documented:

- Regulatory burden matrix reviewed by healthcare regulatory counsel

- CLIA sign-out liability assessment — does PathScribe as LIS create liability for the company or the lab?

- State-by-state lab licensure review for target launch states (prioritise NY, CA, TX, FL)

- 21 CFR Part 11 assessment for electronic signature on reports

- HIPAA risk assessment for PathScribe as primary clinical system (vs. tool/add-on)

- CAP accreditation checklist gap analysis — what does PathScribe need to satisfy as a LIS?

⚠️  Risk:  Shipping Standalone LIS features without completing regulatory review creates liability for PathScribe Inc. and potentially for the labs using the product. This is not a bureaucratic gate — it is a genuine risk management requirement.

End of Roadmap